|  |  |  |
| --- | --- | --- |
| **PROJECT PITCH** | | |
| **Owner/s:**  Connor Sheets | **Project Name:**  **TaskCheck Manager** | **Phase and Cohort:**  Phase 5- lil’ stinkers |
| **One sentence app description:**  Here write e.g. This app will help a doctor’s office make appointments | | |
| **Timeline:**  Week1  Monday: idea and migrations  Tuesday: models and rest request  Wednesday: user story/wire frame & more rest request Thursday: finish up backend logic  Friday: for real backend done and start of frontend  Week2  Monday: routes, requests, state, redux and CSS  Tuesday: more of the same . Look into CSS more Wednesday: focus on getting all functionality done  Thursday: maybe look into something cool to add  Friday: cool stuff if found, more CSS if done  Week3  Monday: make project presentation ready  Tuesday: chill  Wednesday: make project presentation ready  Thursday: PRESENT | **Domain Model:**           User —< Task >-----Project  **User Stories:**  E.g. User will be able to:   * View all projects I have created or signed up for * Create new tasks for my project * Mark tasks complete * Once all tasks for a project complete mark project as complete   **Stretch Goals:**     * Add a Client model that will also be able to see project status and make payment on project. | |
|  | |  |
| **Wireframes:** Paste wireframes of your project into this doc, or include a link to your wireframes:  LINK : https://www.figma.com/file/aPEP1zpAFpMkYI15NCxdEX/TaskCheck-Manager?node-id=0%3A1&t=gMNpzdOE1CUC0fca-1 | | |  |